TAKETE-IDE AMURO

Website Development Documentation Pack

Heritage • Unity • Progress

Purpose — A build-ready blueprint for design, development, content, governance, verification, launch and long-term maintenance of the Takete-Ide Amuro community website.

Prepared from the initial community material and landing-page concept • 12 August 2026

# Document Control

| Item | Working decision |
| --- | --- |
| Project | Takete-Ide Amuro Community Website |
| Location | Mopamuro Local Government Area, Kogi State, Nigeria |
| Working tagline | Heritage • Unity • Progress |
| Document status | Build-ready planning pack; historical claims marked for verification |
| Recommended MVP | Public heritage/development website + secure editorial admin |
| Primary governance principle | Community-controlled ownership and multi-person publishing authority |

# Contents

1. Executive Summary

2. Project Vision, Audiences & Scope

3. Product Requirements

4. Sitemap & Information Architecture

5. Page-by-Page Content Specification

6. Design System & Component Library

7. Technical Architecture

8. CMS & Data Model

9. Admin Portal & Permissions

10. SEO, Analytics & Performance

11. Accessibility, Privacy & Security

12. Historical Research & Content Governance

13. QA & User Acceptance Testing

14. Deployment & Launch

15. Maintenance & Governance

16. Roadmap & Backlog

17. Registers & Templates

18. Initial Fact Verification Matrix

19. Definition of Done

20. Official Technical/Policy References

# 1. Executive Summary

The Takete-Ide Amuro website should be built as the community’s trusted digital home, not simply as a promotional homepage. Its strongest long-term value is the combination of cultural preservation, an evidence-led historical archive, annual Takete-Ide Day records, transparent development updates and connection with residents and diaspora members.

Recommended launch position — Launch with excellent public content and a controlled admin workflow. Keep online payments, open directories and unmoderated public submissions out of the first release until governance, privacy and financial controls are approved.

## Recommended MVP

Responsive public website

Our Story and heritage archive

Traditional Institution

Takete-Ide Day archive by year

Development projects and updates

News and announcements

Gallery and document library

People & achievements with approved criteria

Diaspora connection page

Contact form

Privacy, accessibility, editorial and corrections policies

Secure admin portal with draft/review/publish workflow

Source and verification tracking for historical content

## Recommended build stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Application | Next.js App Router | Structured routing, layouts and modern rendering patterns for public/admin pages |
| Styling | Tailwind CSS + reusable components | Fast implementation of the approved design system |
| Database | Supabase Postgres | Structured community, event, project and archive content |
| Authentication | Supabase Auth | Administrator identity integrated with the data layer |
| Media | Supabase Storage | Centralised image/document storage with access policies |
| Hosting | Vercel | Git-based production and preview deployments |

# 2. Project Vision, Audiences & Scope

## Vision

Create the trusted digital home of Takete-Ide Amuro: preserving heritage, connecting generations, documenting development and providing a reliable community archive for residents, diaspora members, students, researchers, journalists and future generations.

## Strategic objectives

Preserve history, culture and institutional memory.

Create an authoritative source for community information.

Archive Takete-Ide Day celebrations and documents by year.

Document development priorities and verified progress.

Showcase approved achievements without political or family bias.

Enable authorised editors to maintain content without touching source code.

Improve search discoverability using original, sourced community material.

## Audience matrix

| Audience | Primary need | Key content |
| --- | --- | --- |
| Residents | Useful current information | News, events, projects, contact |
| Diaspora | Connection and trustworthy updates | Projects, events, volunteering, archive |
| Young people | Identity and learning | History, oral history, people, gallery |
| Researchers/media | Citable provenance | Sources, dates, archive, correction route |
| Leadership/editors | Controlled publishing | Admin workflow, approvals, audit trail |

## MVP boundaries

| In MVP | Later / only after approval |
| --- | --- |
| Public pages and archive | Online donation/payment processing |
| Admin publishing | Public personal directory |
| Project updates | Member voting/elections |
| Contact form | Open comments/forum |
| Source tracking | Complex genealogy/private family records |

# 3. Product Requirements

## Core visitor journeys

1.  Arrive from search/social → understand community identity → choose history/event/project/gallery.

2.  Open Takete-Ide Day → choose a year → see programme, photos, speeches and verified outcomes.

3.  Open Projects → filter/browse → read evidence-backed status updates.

4.  Open Our Story → follow timeline and topics → see clearly attributed sources/traditions.

5.  Open Contact → send a safe enquiry with clear expectation of how data is used.

## Core editorial journey

1.  Contributor creates draft and adds sources/media metadata.

2.  Editor checks accuracy, style, rights and completeness.

3.  Historian/verifier checks historical claims where required.

4.  Publisher approves and publishes.

5.  Audit record stores significant action; content can later be archived or corrected.

## Functional requirements

| Area | Requirements |
| --- | --- |
| Content | Pages, news, events, projects, gallery, people, documents, sources |
| Search/discovery | Metadata, sitemap, internal links, optional site search Phase 2 |
| Forms | Contact plus optional private contribution/volunteering forms |
| Admin | Authentication, roles, preview, workflow, audit |
| Media | Upload, caption, alt text, rights, credit, album association |
| History | Claims linked to evidence and verification status |

# 4. Sitemap & Information Architecture

| Navigation | Route | Purpose |
| --- | --- | --- |
| Home | / | Identity and highlights |
| Our Story | /our-story | History overview and timeline |
| Heritage | /heritage | Culture, institution, oral history |
| Takete-Ide Day | /takete-ide-day | Annual event archive |
| Projects | /projects | Development priorities and updates |
| News | /news | Announcements and reports |
| Gallery | /gallery | Photo/video archive |
| Diaspora | /diaspora | Connection and skills contribution |
| Contact | /contact | Enquiries and corrections |

## Secondary routes

/heritage/traditional-institution

/heritage/culture

/heritage/oral-history

/heritage/digital-archive

/takete-ide-day/[year]

/projects/[slug]

/news/[slug]

/people and /people/[slug]

/privacy

/accessibility

/editorial-policy

/corrections

/admin/*

# 5. Page-by-Page Content Specification

## Home

Hero: Takete-Ide Amuro; Heritage • Unity • Progress; location

Welcome / short community introduction

Feature cards: Rich Heritage, Annual Festival, Community Development, Diaspora Connection

Heritage + Traditional Institution

Takete-Ide Day highlights

Building the Future: roads, education, health

Moments from Takete-Ide gallery strip

Get involved CTA

## Our Story

Overview of evidence-led history

Origins and settlement

Relationship within Amuro

Agriculture and livelihoods

Christianity and education

Self-help/community development

Timeline with source notes

## Heritage

Traditional institution

Culture and customs

Oral history

Digital archive

Source/corrections guidance

## Takete-Ide Day

Overview

Year selector/archive

Year detail template: theme/date/venue/guests/programme/awards/projects/gallery/documents/sources

## Projects

Project cards by status/category

Project page with problem, owner, status, timeline, updates, evidence and approval

No fundraising figures unless formally approved

## People & Achievements

Transparent inclusion criteria

Categories across leadership, education, business, public service, health, culture, sport, diaspora and youth

Evidence + consent/rights

## Diaspora

Community connection

Skills/volunteering expression of interest

No default public directory

Privacy-controlled future participation

## Contact

Name, email, category, message

Spam protection

Privacy notice link

Correction/history submission routes

## Core homepage copy

Takete-Ide Amuro

Heritage • Unity • Progress

A historic community in Mopamuro Local Government Area, Kogi State, Nigeria.

Takete-Ide Amuro is a proud community shaped by heritage, family, faith, agriculture, education and a long tradition of collective development. This website preserves our story, celebrates our people and connects Takete-Ide at home and across the world.

Publication rule — Use this copy as working copy. Replace broad historical statements with sourced language as the verification process produces evidence.

# 6. Design System & Component Library

## Working visual identity

| Token | Hex | Use |
| --- | --- | --- |
| Deep Purple | #3B155D | Brand, headings, footer |
| Heritage Gold | #C99718 | Accent and CTA |
| Community Green | #2F6B43 | Development/land accent |
| Warm Ivory | #FFF8EC | Background |
| Charcoal | #2A2730 | Body text |
| Muted Grey | #6C6672 | Secondary text |

## Design rules

Authentic Takete-Ide photography first; generic stock only where unavoidable.

No more than two font families.

Use gold as accent, not small low-contrast body text.

Mobile-first; content remains legible without decorative effects.

Cards and shadows should support hierarchy, not dominate it.

Preserve ceremony/event context; do not fabricate documentary imagery.

## Component inventory

Header/nav

Hero

Breadcrumbs

Section title

Feature/stat card

Heritage card

Event/year card

Project card/status badge

News card

People profile

Gallery/lightbox

Document card

Source note

CTA band

Footer

Form controls

Admin tables/status toolbar

## Landing-page concept

Concept reference only: final imagery, text, logo/emblem use and historical statements require approval.

# 7. Technical Architecture

| Layer | Build decision | Implementation notes |
| --- | --- | --- |
| Web app | Next.js App Router | Public routes + protected admin; server-first where possible |
| UI | Tailwind + component layer | Use design tokens and reusable accessible components |
| Database | Supabase Postgres | Content, source records, project/event/archive data |
| Auth | Supabase Auth | Admin identities; connect to role profile |
| Storage | Supabase Storage | Images/documents; track metadata in database |
| Security | Postgres RLS + server validation | Defence in depth; least privilege |
| Deployment | Vercel | Git-based preview → production workflow |

## Repository shape

/app  /(public)  /admin  /api
/components  /ui  /content  /admin
/lib  /supabase  /auth  /validation  /seo
/types  /public  /tests

## Environment policy

Local, preview/staging and production environments.

Separate secrets; never expose service-role keys to the browser.

Prefer production data separation from experimental preview data.

Record owner and rotation/recovery path for every secret.

# 8. CMS & Data Model

| Entity | Purpose | Important fields |
| --- | --- | --- |
| pages | Static/editorial pages | slug, title, body, status, SEO, publish dates |
| news_posts | News | slug, title, excerpt, body, category, publish date |
| events | Takete-Ide Day and events | year, dates, venue, theme, content |
| projects | Development initiatives | category, status, owner, dates, visibility |
| project_updates | Progress evidence | date, body, evidence doc |
| gallery_albums | Photo collections | title, year, cover, status |
| media_assets | Images/documents | caption, alt, credit, rights, consent |
| people_profiles | Approved people pages | category, bio, achievement, consent |
| traditional_rulers | Historical ruler archive | title, reign, bio, verification |
| oral_histories | Interviews | interviewee, date, transcript, consent |
| sources + claims | Historical provenance | source details, claim, verification, links |
| content_reviews | Approval workflow | reviewer, decision, note, date |
| audit_logs | Governance/security | actor, action, object, timestamp |

Key design decision — Store historical evidence separately from page prose. This allows a claim to be corrected or reclassified without losing the source trail.

# 9. Admin Portal & Permissions

| Role | Key capability |
| --- | --- |
| Viewer | Read authorised admin content |
| Contributor | Create drafts and upload media |
| Editor | Edit assigned sections and review routine content |
| Historian/Verifier | Review sources and historical verification |
| Publisher | Approve/publish/archive |
| Administrator | Users, settings and full system access |

## Admin dashboard priorities

Drafts awaiting review

Media missing alt text/rights

Historical claims awaiting verification

Projects needing update

Recent publications

Recent admin activity

Contact submission count without exposing message content unnecessarily

# 10. SEO, Analytics & Performance

## Search topics

Takete-Ide Amuro

Takete Ide Kogi State

Takete-Ide Day

Takete-Ide history

Takete-Ide Mopamuro

## Technical SEO

Descriptive titles and meta descriptions

Canonical URLs

XML sitemap and robots rules

Meaningful internal links

Open Graph/social preview metadata

Structured data only where truthful

Original community content and source attribution

## Performance benchmark

| Metric | Good target |
| --- | --- |
| LCP | ≤ 2.5 seconds |
| INP | ≤ 200 ms |
| CLS | ≤ 0.1 |
| Evaluation | 75th percentile of visits |

# 11. Accessibility, Privacy & Security

Accessibility target — Build and test toward WCAG 2.2 Level AA.

## Accessibility checklist

Semantic heading order

Keyboard navigation

Visible focus

Alt text for meaningful images

Sufficient contrast

Labels and clear form errors

Reduced-motion support

No colour-only meaning

Captions/transcripts where appropriate

Adequate touch target size

## Privacy baseline

The Nigeria Data Protection Act 2023 is the baseline Nigerian data-protection framework for the site. Apply data minimisation, purpose limitation, access control, retention and transparent notices. Other jurisdictions may apply depending on future services and the location of users; obtain legal advice before complex membership, payment or international-processing features.

## Security baseline

HTTPS only

MFA where available

Least-privilege roles

RLS on exposed data

Server-side validation

Rate limiting/anti-spam

Upload type/size allow-list

Dependency updates

Secret scanning

Backups and tested recovery

Audit logging

Formal admin offboarding

# 12. Historical Research & Content Governance

| Verification state | Meaning |
| --- | --- |
| Verified | Reviewed documentary evidence supports the statement |
| Documented secondary | Reputable published evidence; primary record not yet confirmed |
| Oral history | Attributed recorded testimony |
| Community tradition | Presented explicitly as tradition |
| Unverified | Do not publish as factual history |

## Initial research questions

Exact origin/migration narrative

Any 1926 relocation claim

Any 1919 Christianity-introduction claim

Early missionary/church history

Agojo bell story and any 1939 date

Full list of Olude and reign dates

TIPU formation, constitution and logo authority

Origin/first year of Takete-Ide Day

Criteria/evidence for notable people

## Source hierarchy

1.  Community signed records/minutes

2.  Traditional institution records

3.  Church/school registers

4.  Government archives/publications

5.  Established newspapers/media

6.  Family archives with provenance

7.  Oral histories

8.  Unsourced social/search snippets

Governance recommendation — Create a Takete-Ide Digital Heritage & Website Committee. Technical administrators should not have sole authority over historical truth, political inclusion or financial publication.

# 13. QA & User Acceptance Testing

| Test group | Examples |
| --- | --- |
| Functional | Navigation, content pages, admin, workflow, forms, media, errors |
| Accessibility | Keyboard, headings, focus, labels, contrast, zoom, mobile targets |
| Content | Names, dates, spelling, citations, captions, verification |
| Security | Roles, protected routes, secrets, uploads, rate controls |
| Performance | Mobile images, page weight, layout shift, Core Web Vitals |
| Cross-browser | Chrome, Edge, Safari, Firefox; mobile/tablet/desktop |

## UAT sign-off owners

Community content

Traditional/history content

Visual design

Technical readiness

Privacy/contact process

# 14. Deployment & Launch

## Pre-launch gate

Community-owned domain/account confirmed

Production database/storage ready

At least two trusted admin recovery paths

Backup/export tested

Privacy/accessibility/editorial/corrections pages published

Contact routing tested

Metadata/sitemap/robots reviewed

Social preview tested

Broken-link scan passed

Mobile UAT signed off

Historical approvals recorded

Image rights reviewed

## Launch sequence

1.  Freeze approved content

2.  Take pre-launch backup/export

3.  Deploy production build

4.  Run smoke tests

5.  Verify domain/canonical URLs

6.  Configure search/analytics tooling

7.  Announce through approved channels

8.  Monitor errors and form delivery for 72 hours

# 15. Maintenance & Governance

| Cadence | Action |
| --- | --- |
| As required | News and announcements |
| Monthly | Material project updates |
| After annual event | Takete-Ide Day archive update |
| Quarterly | Admin access + backup recovery review |
| Monthly | Dependency/security review |
| Annually | Accessibility, privacy and policy review |

## Community asset ownership

Domain registrar

Git repository/organisation

Hosting

Database/storage

Official email

Analytics/search tooling

# 16. Roadmap & Backlog

| Phase | Outcome |
| --- | --- |
| 0 — Governance & discovery | Ownership, steering group, domain, brand, verification plan |
| 1 — MVP | Public site + CMS/admin + archive foundations |
| 2 — Archive growth | Oral history, document library, rulers/timeline |
| 3 — Participation | Moderated submissions, diaspora skills, optional newsletter |
| 4 — Support/fundraising | Only after financial/governance/privacy controls |

## MoSCoW priority

| Must | Should | Could | Won’t yet |
| --- | --- | --- | --- |
| History, heritage, events, projects, gallery, news, contact, admin, source tracking | People, document archive, project timelines, richer metadata | Search, interactive timeline, map, multilingual | Open comments, public directory, elections, uncontrolled uploads |

# 17. Registers & Templates

The accompanying ZIP contains editable CSV registers and Markdown templates so the build can be managed like a real product project rather than a one-off design exercise.

Asset register

User stories and acceptance criteria

Roles/permissions matrix

Risk register

Indicative project timeline

Fact verification register

Historical fact submission template

Oral history template

Photograph intake template

Project update template

Person profile template

Takete-Ide Day annual record template

# 18. Initial Fact Verification Matrix

| Topic | Working claim | Decision before publication |
| --- | --- | --- |
| Community name | Takete-Ide Amuro | Use as working official name; confirm preferred hyphenation/spelling |
| Location | Mopamuro LGA, Kogi State, Nigeria | Safe working location statement; confirm exact ward/district wording if needed |
| Traditional ruler title | Olude of Takete-Ide Amuro | Verify official styling and current office holder before publication |
| Agrarian character | Community described as agrarian | General wording acceptable once community approves |
| Takete-Ide Day | Annual socio-cultural/community event | Verify origin year, official purpose and annual programme |
| Christianity date | Claim of introduction in 1919 | Do not publish as fact until documentary/church evidence reviewed |
| Relocation date | Claim of move in 1926 | Do not publish as fact until corroborated |
| Agojo bell | Claim involving May 1939 and imported bell | Treat as oral/history research lead until source checked |
| TIPU | Takete-Ide Progressive Union exists/has emblem | Confirm legal/constitutional status, mandate and logo rights |

# 19. Definition of Done

All planned routes implemented and responsive.

No placeholder copy remains.

Public historical claims follow verification policy.

Every meaningful image has alt text/caption/rights metadata as applicable.

Admin roles enforce least privilege.

Preview/review/publish workflow works.

Contact form and privacy notice are tested.

Accessibility checks and keyboard journeys pass the agreed standard.

Core Web Vitals and image performance are reviewed on real mobile conditions.

Backups and rollback are tested.

Community content and traditional/history content are signed off by named owners.

Repository, domain and core services have documented community ownership/recovery.

# 20. Official Technical & Policy References

The technical and governance recommendations in this pack were cross-checked against the following official sources on 12 August 2026:

Next.js — App Router documentation — https://nextjs.org/docs/app

Supabase — Documentation — https://supabase.com/docs

Supabase — Row Level Security — https://supabase.com/docs/guides/database/postgres/row-level-security

Vercel — Next.js deployment documentation — https://vercel.com/docs/frameworks/full-stack/nextjs

W3C — Web Content Accessibility Guidelines (WCAG) 2.2 — https://www.w3.org/TR/WCAG22/

Nigeria Data Protection Commission — Nigeria Data Protection Act 2023 resources — https://ndpc.gov.ng/resources/

Google Search Central — SEO Starter Guide — https://developers.google.com/search/docs/fundamentals/seo-starter-guide

web.dev — Core Web Vitals — https://web.dev/articles/vitals

Legal/compliance content in this pack is a planning baseline, not legal advice. Obtain professional advice before launching payment, membership, large-scale personal-data or sensitive-data features.